**Team Name: Growth At All Costs**

**Report Number: 10**

**Reporting Week: Mar 17 – Mar 23**

**Summary of work completed in prior week:**

**Create, styled, wrote script for sign up form**

**Created flask route for sign up form**

**Wrote db model for sign up form**

**Debugging database**

**Worked on conversion function**

**Flask troubleshooting**

**Restructure recipe database model to use multiple tables**

**Work on removing local storage implementation and switch it to backend**

**Summary of work planned for next week:**

**Work on the pantry database**

**Work on integrating index page**

**Open issues and action plan to resolve them:**

**There are no issues.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **Restructure recipe database model to use multiple tables**  **Work on removing local storage implementation and switch it to backend** | **4** | **61** |
| **Joseph Sluterbeck** | **Create, styled, wrote script for sign up form**  **Created flask route for sign up form**  **Wrote db model for sign up form**  **Debugging database formatting** | **9** | **58** |
| **Braden Stromdahl** | **Debugging database**  **Worked on conversion function**  **Flask troubleshooting** | **7** | **63** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

Friday Mar 21:

Trevor

Joseph

Braden

Braden is almost done with the conversion method, which will also work to scale

This weekend Joseph and Trevor will be able to work on their aspects of the project

Joseph is getting a weird string storage error when trying to write to the database