**Team Name: Growth At All Costs**

**Report Number: 11**

**Reporting Week: Mar 24 – Mar 30**

**Summary of work completed in prior week:**

**Got recipes to be stored into the database**

**recipeDisplay is functional**

**recipeCreate is functional**

**deleting recipes is functional**

**Integrated index page to handle logging in as an existing user**

**Created, styled, and wrote script for new homepage**

**Debugging recipe being added to database properly**

**Implemented authentication functionality for new users**

**Pushed tea and tablespoon conversions**

**Fixed metric/imperial conversions**

**Added better unit name handling**

**Roughed in ingredient removal**

**Tied the pantry to the ingredients database**

**Started the pantry string handling for web display**

**Summary of work planned for next week:**

**Fix display bug with deleting recipe**

**Fix recipes display not showing instructions**

**Implement editing for recipes**

**Make final edits to shopping cart database**

**work on getting recipes to display on profile page**

**Open issues and action plan to resolve them:**

**There are no issues.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **Got recipes to be stored into the database**  **recipeDisplay is functional**  **recipeCreate is functional**  **deleting recipes is functional** | **10** | **71** |
| **Joseph Sluterbeck** | **Integrated index page to handle logging in as an existing user**  **Created, styled, and wrote script for new homepage**  **Debugging recipe being added to database properly**  **Implemented authentication functionality for new users** | **10** | **68** |
| **Braden Stromdahl** | **Pushed tea and tablespoon conversions**  **Fixed metric/imperial conversions**  **added better unit name handling**  **roughed in ingredient removal**  **tied the pantry to the ingredients database**  **started the pantry string handling for web display** | **8** | **71** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

Friday Mar 28:

Trevor

Joseph

Braden

Talked about utilization of the conversion functions

Discussed recipeDisplay page display errors

Discussed the login page and how it works, and if multiple accounts are are to be utilized

Discussed filling out the testing spreadsheet, and testing procedures for the future