**Team Name: Growth At All Costs**

**Report Number: 12**

**Reporting Week: Mar 31 – Apr 6**

**Summary of work completed in prior week:**

**Completed shopping cart database implementation**

**Added functionality to display user created recipes on the profile page**

**Fixed recipe display instruction bug**

**Recipes can now be edited**

**Deleting recipe is updated automatically**

**Created and implemented allergen warning functionality**

**Refactored pantry page to use dropdowns**

**Update pantry database model**

**Summary of work planned for next week:**

**Change the color of the dropdown arrow box**

**Move the dish information to left align on create and edit Recipes**

**Implement the recipe scale and conversion logic**

**Update group Github Pages site**

**Open issues and action plan to resolve them:**

**There are no issues.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **Recipes can now be edited**  **Deleting recipe is updated automatically**  **Created and implemented allergen warning functionality** | **6** | **77** |
| **Joseph Sluterbeck** | **Completed shopping cart database implementation**  **Added functionality to display user created recipes on the profile page**  **Fixed recipe display instruction bug** | **7** | **75** |
| **Braden Stromdahl** | **Refactored pantry page to use dropdowns**  **Update pantry database model** | **4** | **75** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

Friday Apr 4:

Trevor

Joseph

Braden

Went over what documents still need to be worked on for the final turn in

Trevor and Braden will have time during the weekend to work on their portion

Work on the Test and SRS documents this next couple of weeks

Only have a few of the lower priority requirements left to work on

Unit conversion, Scaling, Recipe/Cart modifying Pantry, Allergen warnings