**Team Name: Growth At All Costs**

**Report Number: 15**

**Reporting Week: Apr 21 – Apr 27**

**Summary of work completed in prior week:**

**Finished Recipe Conversion**

**Finished Testing for Pantry and Shopping Carts**

**Finished SRS Document**

**Finish Pantry integration**

**Summary of work planned for next week:**

**Demo Project**

**Open issues and action plan to resolve them:**

**There are no issues.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **Finished recipe conversion**  **Tested pantry, profile, and shopping carts** | **2** | **89** |
| **Joseph Sluterbeck** | **Finished SRS document** | **2** | **79** |
| **Braden Stromdahl** | **Finish Pantry integration** | **8** | **88** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

No Meeting was held this week.