**Team Name: Growth At All Costs**

**Report Number: 2**

**Reporting Week: Jan 20 – Jan 26**

**Summary of work completed in prior week:**

**Github Pages website created**

**Interview questions for Sean were brainstormed and discussed**

**Team interview with Sean conducted**

**Review of findings from interview done immediately after the interview**

**Start working on the frontend**

**Summary of work planned for next week:**

**Go over project requirements gained from interview**

**Break different aspects of the project into workable tasks**

**Begin working on the frontend of the project**

**Trevor will work on the recipe front end page**

**Braden will work on the inventory front end page**

**Joseph will work on the shopping cart front end page**

**Open issues and action plan to resolve them:**

**There are no issues with the project currently.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **Worked on Interview Questions**  **Began recipe creation page** | **6** | **7** |
| **Joseph Sluterbeck** | **Worked on Interview Questions**  **Learned HTML/CSS** | **4** | **5** |
| **Braden Stromdahl** | **Created Github Pages Site**  **Scraped internet for recipes for future use** | **8** | **9** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

Friday Jan 24th 9 am:

Trevor

Joseph

Braden

Discussed what roles the team will have during the interview:

Trevor asking questions

Joseph and Braden taking notes

Do we want specific people doing specific roles? Backend, frontend, etc…?

No, do sprints to achieve goals, whatever they are, front end is initial priority

Braden scraped internet for 50,000 recipes

Biggest challenge for the team will be the backend and accounts

Discussed possible object detection usage if needed

Meet again right after the team interview to discuss findings

Talked about inviting Sean to the Slack channel