**Team Name: Growth At All Costs**

**Report Number:**

**Reporting Week: Jan 27 – Feb 2**

**Summary of work completed in prior week:**

**Created a design for the layout of the webpages**

**Created an outline of the plan to code the pages**

**Created a color palette**

**Worked on coding for the pages**

**Created a file to mimic API calls**

**Summary of work planned for next week:**

**Continue writing code for the web pages**

**Begin meshing the pages together and hard code testing**

**Open issues and action plan to resolve them:**

**There are no issues.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **Planning layout for Recipe pages** | **2** | **9** |
| **Joseph Sluterbeck** | **Created a color palette**  **Designed and planned shopping cart aspect of the project**  **Outlined plan for creating pages** | **5** | **10** |
| **Braden Stromdahl** | **Working on Inventory and JSON file to mimic API calls** | **6** | **15** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

Friday Jan 31:

Trevor

Joseph

Braden

Discussed using Javascript vs hardcoded HTML

Joseph is going to start with using HTML, will learn Javascript during the next week

Braden will do more coding during the weekend after work dies down