**Team Name: Growth At All Costs**

**Report Number: 5**

**Reporting Week: Feb 10 – Feb 16**

**Summary of work completed in prior week:**

**Finished the requirements presentation.**

**Cart page styled with CSS**

**Testing component completed**

**Ingredients page updated to use symbols**

**Recipe Pages got edit and delete functionality**

**Summary of work planned for next week:**

**Create forms for the shopping cart page**

**Change formatting for the shopping cart page**

**Fix recipe edit and delete bugs**

**Open issues and action plan to resolve them:**

**There are no issues.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **Worked on requirements presentation**  **Added edit and delete recipe functionality** | **9** | **22** |
| **Joseph Sluterbeck** | **Worked on requirements presentation**  **Styled cart page with CSS**  **Learned Javascript** | **8** | **22** |
| **Braden Stromdahl** | **Worked on requirements presentation**  **Finished testing component**  **Writing README for component**  **Updating Ingredients to use symbols** | **8** | **34** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

Friday Feb 14:

Trevor

Joseph

Braden

Consistent nav styling

Joseph has the nav mostly created, change the colors and make the icons clickable

Work on and complete the requirements presentation

Braden’s tester will be completed in the next couple of days.