**Team Name: Growth At All Costs**

**Report Number: 6**

**Reporting Week: Feb 17 – Feb 23**

**Summary of work completed in prior week:**

**Fixed recipe page edit and delete issues**

**Created login and profile pages**

**Styling for recipe and cart pages**

**Creating forms for shopping cart page**

**Finish Flask API tool**

**Work on Inventory page**

**Summary of work planned for next week:**

**Create forms for the shopping cart page**

**Change formatting for the shopping cart page**

**Style all webpages**

**Work on Inventory page**

**Implement and test Flask tool**

**Open issues and action plan to resolve them:**

**There are no issues.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **Fixed issue not deleting recipes from local storage**  **Fixed edit and delete issues with local storage**  **Crated profile**  **Created the login page**  **Worked on recipe pages styling** | **7** | **29** |
| **Joseph Sluterbeck** | **Fixed formatting issues and color scheme of shopping carts page**  **Worked on creating forms for shopping carts page** | **5** | **27** |
| **Braden Stromdahl** | **Finished and pushed the Flask API tool**  **Worked on Inventory page** | **6** | **40** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

Friday Feb 21:

Trevor

Joseph

Braden

Braden is going to post the test later today, to help trouble shoot the CORS error

Joseph is working on the forms for shopping cart

Braden will have his inventory part of the website posted next Monday or Tuesday

Trevor is working on fixing some bugs with edit and delete recipes, then will create the index.html page

Spring break will offer a lot of time to do more work