**Team Name: Growth At All Costs**

**Report Number: 7**

**Reporting Week: Feb 24 – Mar 2**

**Summary of work completed in prior week:**

**Created and styled pantry page**

**Worked on inventory page.**

**Summary of work planned for next week:**

**Style the pages**

**Test page functionality**

**Open issues and action plan to resolve them:**

**There are no issues.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **None** | **0** | **29** |
| **Joseph Sluterbeck** | **Implement JavaScript for shopping cart pages**  **Styled shopping cart pages** | **5** | **32** |
| **Braden Stromdahl** | **Worked on Inventory pages** | **3** | **43** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

Friday Feb 28:

Trevor

Braden

Joseph couldn’t make the meeting but informed us ahead of time

Trevor and Braden discussed that they would not be able to do much work this week, but will be able to do work during spring break.