**Team Name: Growth At All Costs**

**Report Number: 8**

**Reporting Week: Mar 4 – Mar 9**

**Summary of work completed in prior week:**

**Refactored createRecipe to more match the cart styling.**

**Linked the pantry page to the rest of the site**

**Added functionality to display the full recipe without needing to edit**

**Created add and delete buttons for the recipe creation**

**Gave all of this functionality to editRecipe**

**Learned Flask**

**Wrote JavaScript and styled profile page to display user created recipes and shopping carts**

**Created and styled login page**

**CSS debugging**

**Summary of work planned for next week:**

**Begin development of the backend**

**Begin implementation of lower priority features**

**Open issues and action plan to resolve them:**

**There are no issues.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **Refactored and styled recipe pages to match cart styling**  **Finished recipe CRUD actions**  **CSS and JavaScript debugging**  **Learned Flask** | **20** | **49** |
| **Joseph Sluterbeck** | **Wrote JavaScript and styled profile page to display user created recipes and shopping carts**  **Created and styled login page**  **CSS debugging** | **10** | **42** |
| **Braden Stromdahl** | **Styling Pantry page**  **Worked on Flask API** | **7** | **50** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

Friday Mar 7:

NO MEETING THIS WEEK, SPRING BREAK