**Team Name: Growth At All Costs**

**Report Number: 8**

**Reporting Week: Mar 10 – Mar 16**

**Summary of work completed in prior week:**

**Learned Flask**

**Set up Flask**

**Worked on unit conversion logic**

**Worked on connecting frontend to the Flask backend**

**Research databases**

**Worked on implementing databse**

**Summary of work planned for next week:**

**Complete database implementation**

**Complete unit conversion logic**

**Work on sign in form**

**Open issues and action plan to resolve them:**

**There are no issues.**

**Project management summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| **Trevor Hollack** | **Learn Flask**  **Configure Flask to display the pages**  **Research databases**  **Worked on database implementation** | **8** | **57** |
| **Joseph Sluterbeck** | **Learning Flask**  **Setting up Flask**  **Connecting backend to Cart page** | **5** | **47** |
| **Braden Stromdahl** | **Worked on unit conversions**  **Setting up Flask** | **6** | **56** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and itemized action items discussed in the meeting.

Tuesday Mar 11:

Trevor

Joseph

Braden

Python is the language decided to use for the backend.

Decided on using Flask to host the backend.

SQLAlchemy will be the database to use.

Worked on getting Flask to display pages and their css

Keep any local storage functionality until after March 20th demo